RESTAURANT PERFORMANCE REVIEW

# Open Decisions

Twelve questions to settle before or during slice 1

Nine of these are short answers. OD-01, OD-02 and OD-05 are genuinely architectural and will be expensive to change later — they should be settled first.

Each decision records the question, why it matters, the options and a recommendation, followed by space to record your answer. This document is the decision log: what you write here is the record.

Source: docs/plan/05-open-decisions.md. Gap references (G-nn) point to docs/review/02-gap-register.md.

## Summary

| Ref | Decision | Priority | Blocks | Answered |
| --- | --- | --- | --- | --- |
| OD-01 | Background job runner | Architectural | Slice 3 |  |
| OD-02 | Backup, restore and disaster recovery | Architectural | — |  |
| OD-03 | Budget grain | Blocking | Slice 3 |  |
| OD-04 | Outlet scoping model | Standard | Slice 1 |  |
| OD-05 | Data retention versus immutability | Architectural | Slice 4 |  |
| OD-06 | Authentication policy | Standard | Slice 1 |  |
| OD-07 | Missing screens | Standard | Slice 1 |  |
| OD-08 | SC23 and SC24 | Confirmation | — |  |
| OD-09 | Pack rendering | Standard | Slice 4 |  |
| OD-10 | Materiality defaults | Standard | Slice 1 |  |
| OD-11 | Tolerance constants | Standard | Slice 3 |  |
| OD-12 | R1 scope confirmations | Confirmation | — |  |

## OD-01   Background job runner

ARCHITECTURAL — BLOCKS SLICE 3

Question. How do long-running calculation runs and pack generation execute?

Why it matters. A calc run over the 10,500-row transaction fixture plus PDF pack generation will not reliably complete inside a Vercel serverless request. Vercel function timeouts are the binding constraint, and discovering this during slice 3 means rewriting the calc orchestration layer. This is not an optimisation — it determines the shape of the API. (Gap G-60.)

Options.

- A dedicated worker service (Render, Fly.io, Railway, or a container on any host) consuming a queue, with the FastAPI app enqueueing and the UI polling calc_run.status.

- Supabase Edge Functions plus pg_cron — keeps everything inside Supabase but with tighter execution limits and a less pleasant debugging story.

- Synchronous execution with aggressive input limits — only viable if runs stay small, which the transaction path already contradicts.

RECOMMENDATION Option 1. The schema already models runs as asynchronous — calc_run has started_at, completed_at and a status. The model expects a worker; supply one. It also keeps pack PDF generation, which is unbounded, off the request path.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-02   Backup, restore and disaster recovery

ARCHITECTURAL

Question. What is the RPO and RTO, and who has tested a restore?

Why it matters. The product’s entire value proposition is immutable, auditable history. Losing it is not an outage, it is an existential failure — a customer’s signed packs and their lineage are not reproducible from anywhere else. Supabase provides backups by plan tier, but an untested backup is a hypothesis. (Gap G-63.)

Options.

- Rely on Supabase’s managed backups at the chosen tier; document RPO/RTO; test a restore into a scratch project once per quarter.

- The above, plus independent periodic logical dumps to separate object storage.

RECOMMENDATION Option 2 once the first paying customer exists. Option 1 is acceptable during development, provided a restore is actually performed at least once before launch.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-03   Budget grain

BLOCKS SLICE 3

Question. Are comparator (budget / forecast / prior-year) figures stored at account grain like actuals, or at ladder-line grain?

Why it matters. The spec says T6 has “the same canonical structure as T1” — account grain — but Amberside_Budget_Jul2026.csv is keyed by Management_Line, and financial_fact.account_id is NOT NULL. As it stands the fixture comparator cannot be committed without inventing synthetic accounts, which would corrupt the account dimension. (Gap G-07.)

Options.

- Allow ladder-grain comparators. Make account_id nullable with a CHECK requiring it for scenario = ‘actual’; always record ladder_line_id.

- Require account grain, and change the fixture and the customer-facing template accordingly.

- A separate comparator_fact table at ladder grain.

RECOMMENDATION Option 1. Restaurants routinely budget at management-line level and not by account — requiring account-grain budgets would impose bookkeeping most customers do not do. The fixture is right and the schema should accommodate it. Option 3 duplicates the variance logic for no gain.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-04   Outlet scoping model

Question. Keep membership.outlet_scope uuid[], or move to a membership_outlet join table?

Why it matters. An array of UUIDs cannot carry a foreign key. Deleting an outlet leaves a dangling entry, and access silently changes — in either direction. (Gap G-11.)

Options.

- membership_outlet join table with real foreign keys and cascade behaviour.

- Keep the array for RLS performance, add a trigger-based integrity check and document why.

RECOMMENDATION Option 1. Correctness over a micro-optimisation, in the one part of the system where a silent error is a data breach. If profiling later shows the join is genuinely hot, cache it in a materialised view rather than reintroducing an unconstrained array.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-05   Data retention versus immutability

ARCHITECTURAL — BLOCKS SLICE 4

Question. How does a right-to-erasure request interact with “a signed pack never changes”?

Why it matters. These two requirements are in direct conflict and there is no technical trick that dissolves it. A signed pack, its claims and its citations may contain personal data — action owners, reviewer names, comment authors. GDPR erasure obligations and audit-trail immutability have to be reconciled deliberately, and the answer shapes the schema. (Gap G-64.)

Options.

- Pseudonymise on erasure: replace personal identifiers with a stable opaque token while preserving the record structure and every financial figure. The audit trail survives; the person is no longer identifiable.

- Hard delete with pack invalidation: erasure voids affected packs, which are marked as such. Honest, but it destroys the customer’s audit history.

- Contractual route: rely on legitimate-interest and legal-obligation grounds for retention. This needs a lawyer, not an engineer — do not adopt it on engineering judgement alone.

RECOMMENDATION Option 1, with legal review. Design for it now: keep personal identifiers in as few tables as possible and reference them by id everywhere else, so pseudonymisation is a single-table update rather than an archaeological dig. Retrofitting this after slice 4 is painful.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-06   Authentication policy

Question. Session length, MFA requirement, password policy, and is SSO in scope for R1?

Why it matters. Supabase Auth is chosen but no journey is designed, and this is a slice-1 prerequisite. (Gaps G-41, G-61.)

RECOMMENDATION Email/password plus magic link for R1. MFA optional for viewer and editor, required for admin and reviewer — those roles sign financial packs. Sessions 12 hours with sliding refresh. SSO deferred to R2 and recorded as such.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-07   Missing screens

Question. Who designs the four missing journeys, and when?

Why it matters. Organisation / outlet creation is acceptance criterion #1 of the first vertical slice and has no design. Auth, empty states and error states are the same. (Gaps G-40 to G-43.)

RECOMMENDATION Extend the v4.2 wireframe with a v4.3 addendum covering exactly these four journeys, in the existing design language, before slice 1 UI work starts. Do not design them incidentally during build — the empty state is the hardest UX problem in this product and deserves deliberate attention.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-08   SC23 and SC24

Question. Were these deliberately retired, or lost in an earlier revision?

Why it matters. The screen set runs SC01–SC22 then jumps to SC25. The preservation audit compares v4 to v4.2 and would not detect a loss that predates v4. This is a one-line confirmation that closes a real uncertainty. (Gap G-49.)

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-09   Pack rendering

Question. Is the Owner Pack rendered server-side to PDF, or via browser print?

Why it matters. The schema already models it as a stored artefact with a SHA-256, which implies server-side rendering — a browser print cannot produce a stable hash. Confirming this also settles whether print CSS is needed at all, and it interacts with OD-01. (Gap G-50.)

RECOMMENDATION Server-side rendering to PDF in the worker, stored in Storage with its hash, served by signed URL. A signed artefact must be byte-stable; only server rendering gives that.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-10   Materiality defaults

Question. What default absolute and percentage thresholds ship for a new outlet?

Why it matters. The spec is emphatic that there is no universal hard-coded threshold, and it is right. But a new outlet needs some starting value or the first review cannot run. The distinction is between a default the customer can see and change, and a constant buried in code — the first is fine, the second is what the spec forbids.

RECOMMENDATION Ship visible, editable defaults on materiality_setting — scope ‘general’, recorded as “product default, not an accounting judgement”, surfaced in FRAME and requiring explicit confirmation at first use. On the Amberside scale, an absolute threshold around 2,000 and a percentage around 2% would flag the labour and net-sales movements while filtering the noise; treat those as a starting proposal, not a recommendation with authority.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-11   Tolerance constants

Question. What are the numeric tolerances for the calculation control checks?

Why it matters. The import spec names 0.5% and 2%; the calc spec says “within currency tolerance” with no number. Two implementations will choose differently and the golden tests will become flaky. (Gap G-25.)

RECOMMENDATION Store as settings with defaults: variance decomposition tie-out at 0.01 in the currency’s minor unit (the decompositions are algebraically exact, so any larger difference is a data problem, not a rounding one); POS to P&L at 0.5%; T3 purchases to P&L at 2%.

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |

## OD-12   R1 scope confirmations

Question. Confirm these are deliberate R1 limits, not oversights:

- One reporting currency per outlet (stated in the architecture document).

- No billing or subscription management.

- No POS / accounting connectors — file upload only.

- No mobile application; responsive web only.

- No AI-generated narrative.

- SSO deferred (see OD-06).

Why it matters. Each is defensible for R1, but they should be recorded as chosen limits with a revisit point, rather than discovered as gaps during a customer conversation. (Gap G-67.)

| Decision |  |
| --- | --- |
| Rationale |  |
| Decided by |  |
| Date |  |